# Project Scope - Chatbot Widget

## Table of Contents

- Executive Summary

- Project Overview

- In Scope

- Out of Scope

- Deliverables

- Timeline & Phases

- Success Criteria

- Constraints & Assumptions

- Risk Management

- Resource Requirements

## Executive Summary

The Chatbot Widget is a production-ready, embeddable AI chatbot that can be integrated into any existing website. It provides users with a conversational AI assistant that can answer general questions, analyze uploaded documents, and generate files. The widget operates in three states: floating sphere, compact view, and full-screen expanded view.

Project Type: Full-stack web application Duration: 2 weeks Team Size: 1 developer Target Platform: Web (desktop, tablet, mobile) Primary Technology: FastAPI (backend), React (frontend), PostgreSQL (database)

## Project Overview

### Vision

Create a seamless, professional chatbot widget that enhances user engagement on any website by providing intelligent conversational AI capabilities with document analysis and file generation features.

### Objectives

- Build a reusable widget that integrates into any website with minimal setup

- Provide intelligent chat powered by Google Gemini 2.5 Flash LLM

- Enable document analysis through RAG (Retrieval-Augmented Generation)

- Allow file generation for summaries, reports, and exports

- Maintain conversation history with a dashboard for users

- Ensure security with authentication, encryption, and rate limiting

- Optimize performance for fast response times and scalability

### Key Features

- Floating Widget - Non-intrusive sphere at website footer

- Compact View - Minimized chat interface (350×300px)

- Full-Screen View - Expanded interface with dashboard

- File Upload - Support for PDF, TXT, DOCX, XLSX, Markdown

- Chat Interface - Real-time messaging with typing indicators

- Message Editing - Edit messages before sending

- File Generation - Generate summaries, reports, exports

- Conversation Dashboard - View, search, filter past conversations

- Multi-LLM Support - Gemini, Claude, GPT-4, DeepSeek

- Authentication - JWT-based user authentication

- Rate Limiting - Prevent abuse and control costs

## In Scope

### Core Features

#### 1. Frontend (React)

Widget States:

- ✅ Floating sphere (60×60px) at website footer

- ✅ Compact widget (350×300px) with limited features

- ✅ Expanded full-screen view with 3-column layout

- ✅ Smooth transitions between states

Chat Interface:

- ✅ Message input with send button

- ✅ Message history display with timestamps

- ✅ Typing indicators

- ✅ User and assistant message differentiation

- ✅ Markdown rendering for responses

Message Editing:

- ✅ Edit button on user messages

- ✅ Edit mode with save/cancel options

- ✅ Show edited indicator

- ✅ Preserve edit history

File Upload:

- ✅ Drag-and-drop file upload

- ✅ File type validation

- ✅ File size validation (max 50MB)

- ✅ Upload progress indicator

- ✅ File preview

Dashboard:

- ✅ List of past conversations

- ✅ Search conversations by title/content

- ✅ Filter by date range

- ✅ Filter by file type

- ✅ Conversation preview

- ✅ Pin/unpin conversations

- ✅ Delete conversations

- ✅ Export conversation

Settings:

- ✅ Model provider selection

- ✅ Temperature adjustment

- ✅ Max tokens configuration

- ✅ Theme selection (light/dark)

Responsive Design:

- ✅ Desktop layout (1920px+)

- ✅ Tablet layout (768px-1024px)

- ✅ Mobile layout (320px-767px)

- ✅ Collapsible sidebars on mobile

#### 2. Backend (FastAPI)

Authentication:

- ✅ User registration

- ✅ User login

- ✅ JWT token generation

- ✅ Token refresh

- ✅ Password hashing with bcrypt

- ✅ Role-based access control (user, admin)

Chat Endpoints:

- ✅ Send message

- ✅ Get conversation history

- ✅ Edit message

- ✅ Delete message

- ✅ Create conversation

- ✅ Archive conversation

File Endpoints:

- ✅ Upload file

- ✅ List files

- ✅ Get file preview

- ✅ Delete file

- ✅ Download file

LLM Integration:

- ✅ Google Gemini 2.5 Flash integration

- ✅ Multi-model support (OpenAI, Anthropic, DeepSeek)

- ✅ Streaming responses

- ✅ Token counting

- ✅ Error handling and retries

RAG Pipeline:

- ✅ Document parsing (PDF, TXT, DOCX, XLSX, Markdown)

- ✅ Text chunking

- ✅ Embedding generation

- ✅ Vector store (FAISS)

- ✅ Semantic search

- ✅ Context retrieval

File Generation:

- ✅ Generate summary

- ✅ Generate report

- ✅ Export conversation as PDF

- ✅ Export conversation as TXT

- ✅ Generate file from chat context

Caching:

- ✅ Redis caching for embeddings

- ✅ Response caching

- ✅ User session caching

Rate Limiting:

- ✅ API rate limiting (requests per minute)

- ✅ File upload rate limiting

- ✅ LLM API call limiting

- ✅ Per-user quotas

#### 3. Database (PostgreSQL)

Tables:

- ✅ users

- ✅ conversations

- ✅ messages

- ✅ uploaded_files

- ✅ file_chunks

- ✅ conversation_files

- ✅ audit_logs

Features:

- ✅ Proper indexing for performance

- ✅ Foreign key constraints

- ✅ Data validation

- ✅ Timestamps (created_at, updated_at)

- ✅ Soft deletes (is_archived)

#### 4. Security

Authentication & Authorization:

- ✅ JWT-based authentication

- ✅ Role-based access control

- ✅ Secure password hashing

- ✅ Token expiration

- ✅ Refresh token mechanism

Data Protection:

- ✅ HTTPS/TLS encryption

- ✅ Environment variable management

- ✅ API key encryption

- ✅ Sensitive data masking in logs

API Security:

- ✅ CORS configuration

- ✅ CSRF protection

- ✅ Rate limiting

- ✅ Input validation

- ✅ SQL injection prevention

- ✅ XSS protection

Infrastructure Security:

- ✅ Firewall rules

- ✅ Network isolation

- ✅ Secrets management

- ✅ Regular security audits

#### 5. Performance & Scalability

Performance:

- ✅ Response time < 500ms for chat

- ✅ File upload handling (up to 50MB)

- ✅ Efficient database queries

- ✅ Caching strategy

- ✅ CDN for static assets

Scalability:

- ✅ Horizontal scaling (multiple backend instances)

- ✅ Load balancing

- ✅ Database connection pooling

- ✅ Async processing for long-running tasks

- ✅ Message queue for background jobs

#### 6. Monitoring & Logging

Logging:

- ✅ Application logs

- ✅ API request/response logs

- ✅ Error logs with stack traces

- ✅ Audit logs for security events

- ✅ Performance metrics

Monitoring:

- ✅ Health check endpoints

- ✅ Uptime monitoring

- ✅ Error rate tracking

- ✅ Response time metrics

- ✅ Resource utilization (CPU, memory)

Alerting:

- ✅ High error rate alerts

- ✅ Downtime alerts

- ✅ Performance degradation alerts

- ✅ Security incident alerts

#### 7. Testing

Unit Tests:

- ✅ Backend service tests

- ✅ Authentication tests

- ✅ File processing tests

- ✅ LLM integration tests

Integration Tests:

- ✅ API endpoint tests

- ✅ Database tests

- ✅ LLM API tests

End-to-End Tests:

- ✅ User workflows

- ✅ File upload and processing

- ✅ Chat conversations

- ✅ Dashboard functionality

Performance Tests:

- ✅ Load testing

- ✅ Stress testing

- ✅ Scalability testing

#### 8. Documentation

Developer Documentation:

- ✅ API documentation (Swagger/OpenAPI)

- ✅ Backend setup guide

- ✅ Frontend setup guide

- ✅ Database schema documentation

- ✅ Architecture diagrams

User Documentation:

- ✅ Widget integration guide

- ✅ User manual

- ✅ FAQ

- ✅ Troubleshooting guide

Operational Documentation:

- ✅ Deployment guide

- ✅ Monitoring guide

- ✅ Backup & recovery guide

- ✅ Scaling guide

#### 9. Deployment

Development Environment:

- ✅ Local development setup

- ✅ Docker Compose for local testing

- ✅ Hot reload for development

Staging Environment:

- ✅ Pre-production testing

- ✅ Performance testing

- ✅ Security testing

Production Environment:

- ✅ Cloud deployment (AWS/GCP/Azure)

- ✅ CI/CD pipeline

- ✅ Automated backups

- ✅ Disaster recovery

## Out of Scope

### Features NOT Included

#### 1. Advanced AI Features

❌ Custom LLM Training

- Not building custom transformer models

- Using pre-built LLMs via APIs

❌ Advanced Reasoning Systems

- Chain-of-thought reasoning (can be added later)

- Multi-step problem solving (can be added later)

❌ Distributed AI Systems

- Multi-node LLM deployment

- Model sharding

- Federated learning

#### 2. Advanced Safety Features

❌ Content Moderation

- Toxicity detection (can be added later)

- Bias detection (can be added later)

- Jailbreak prevention (can be added later)

❌ Compliance Features

- GDPR compliance (basic support only)

- HIPAA compliance

- PCI DSS compliance

#### 3. Advanced Integrations

❌ Third-Party Integrations

- Slack integration

- Teams integration

- Discord integration

- Custom webhooks

❌ Payment Processing

- Stripe integration

- PayPal integration

- Subscription management

❌ Email Notifications

- Email alerts

- Newsletter

- Email verification

#### 4. Advanced Analytics

❌ Advanced Analytics

- User behavior analytics

- Conversation analytics

- LLM performance analytics

- Cost analytics

❌ Business Intelligence

- Custom dashboards

- Data export

- Report generation

#### 5. Multi-Language Support

❌ Localization

- Multiple language support

- RTL language support

- Translation management

#### 6. Voice Features

❌ Voice Chat

- Speech-to-text

- Text-to-speech

- Voice messaging

❌ Video Integration

- Video chat

- Screen sharing

- Recording

#### 7. Advanced Collaboration

❌ Team Features

- Team management

- Shared conversations

- Collaboration tools

- Comments and mentions

❌ Admin Panel

- User management

- Conversation moderation

- Analytics dashboard

- System configuration

#### 8. Mobile Apps

❌ Native Mobile Apps

- iOS app

- Android app

- Desktop app

(Widget works on mobile web)

#### 9. Advanced Caching

❌ Distributed Caching

- Redis cluster

- Cache invalidation strategies

- Cache warming

#### 10. Advanced Deployment

❌ Kubernetes Orchestration

- Helm charts

- Service mesh

- Auto-scaling policies

❌ Advanced DevOps

- Infrastructure as Code (Terraform)

- GitOps

- Advanced monitoring (Prometheus, Grafana)

## Deliverables

### Phase 1: Core Backend (Weeks 1-3)

- ✅ FastAPI application setup

- ✅ PostgreSQL database schema

- ✅ Authentication system (JWT)

- ✅ User management endpoints

- ✅ Conversation management endpoints

- ✅ Message endpoints

- ✅ Basic error handling

- ✅ API documentation (Swagger)

### Phase 2: LLM & RAG Integration (Weeks 4-5)

- ✅ Google Gemini API integration

- ✅ Document parsing (PDF, TXT, DOCX, XLSX, Markdown)

- ✅ Text chunking

- ✅ Embedding generation

- ✅ FAISS vector store

- ✅ Semantic search

- ✅ RAG pipeline

### Phase 3: File Management (Week 6)

- ✅ File upload endpoints

- ✅ File validation

- ✅ File storage (S3 or local)

- ✅ File preview

- ✅ File deletion

### Phase 4: Frontend - Widget (Weeks 7-8)

- ✅ Floating sphere widget

- ✅ Compact widget view

- ✅ Expanded full-screen view

- ✅ Chat interface

- ✅ Message editing

- ✅ File upload UI

- ✅ Responsive design

### Phase 5: Frontend - Dashboard (Week 9)

- ✅ Conversation list

- ✅ Search and filter

- ✅ Conversation preview

- ✅ Settings panel

- ✅ File management

### Phase 6: Testing & QA (Week 10)

- ✅ Unit tests

- ✅ Integration tests

- ✅ End-to-end tests

- ✅ Performance testing

- ✅ Security testing

- ✅ Bug fixes

### 0Phase 7: Deployment & Documentation (Weeks 11-12)

- ✅ Docker setup

- ✅ CI/CD pipeline

- ✅ Production deployment

- ✅ Documentation

- ✅ User guides

- ✅ Training

## Timeline & Phases

### Development Timeline

Week 1:   Backend Core, LLM & RAG, File Management, Frontend Widget

Week 2: Dashboard, Testing & QA, Deployment & Docs

Total: 2 weeks

Milestones

| Milestone | Target Date | Deliverable |
| --- | --- | --- |
| Backend MVP | Day 1-3 | API endpoints working |
| LLM Integration | Day 3 | Chat with document analysis |
| Frontend MVP | Day 4-6 | Widget and dashboard |
| Beta Release | Day 10 | Feature complete, testing |
| Production Release | Day 14 | Fully deployed |

## Success Criteria

### Functional Requirements

- ✅ Widget integrates into any website with single script tag

- ✅ Chat responds within 500ms

- ✅ File upload works for all supported formats

- ✅ Conversation history persists

- ✅ Message editing works correctly

- ✅ File generation produces valid files

- ✅ Dashboard displays all conversations

- ✅ Search and filter work accurately

### Performance Requirements

- ✅ Chat response time < 500ms

- ✅ File upload < 5s for 50MB file

- ✅ Dashboard loads < 2s

- ✅ Widget initialization < 1s

- ✅ Support 1000+ concurrent users

### Security Requirements

- ✅ All data encrypted in transit (HTTPS)

- ✅ Passwords hashed with bcrypt

- ✅ JWT tokens expire after 30 minutes

- ✅ Rate limiting prevents abuse

- ✅ SQL injection prevention

- ✅ XSS protection

- ✅ CSRF protection

### Quality Requirements

- ✅ 80%+ code coverage

- ✅ Zero critical bugs

- ✅ 99.9% uptime

- ✅ All endpoints documented

- ✅ All features tested

### User Experience Requirements

- ✅ Intuitive UI

- ✅ Smooth animations

- ✅ Mobile responsive

- ✅ Accessibility (WCAG 2.1 AA)

- ✅ Fast load times

## Constraints & Assumptions

### Constraints

Technical Constraints:

- Windows 11 i5 processor (local development)

- 50MB max file size per upload

- 10,000 requests/day rate limit (free tier)

- 30-minute JWT token expiration

- 5-minute conversation timeout

Business Constraints:

- Budget: $5,000-$10,000 (estimated)

- Timeline: 2 weeks

- Team: 1 developer

- Target: Production ready

Infrastructure Constraints:

- Single database instance (initially)

- Single backend server (initially)

- No multi-region deployment (Phase 2)

- No advanced monitoring (Phase 2)

### Assumptions

Technical Assumptions:

- Google Gemini API remains available

- PostgreSQL is suitable for data volume

- FAISS is sufficient for vector search

- Redis is available for caching

- AWS/GCP available for deployment

Business Assumptions:

- Users have Google account or email

- Users accept terms of service

- Users have stable internet connection

- Website owners can add script tag

User Assumptions:

- Users are tech-savvy

- Users understand chat interface

- Users accept data privacy policy

- Users have modern browsers

## Risk Management

### High-Risk Items

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| LLM API outage | High | Medium | Multi-model fallback, caching |
| Database performance | High | Medium | Indexing, query optimization |
| Security breach | Critical | Low | Encryption, rate limiting, audits |
| File processing errors | Medium | Medium | Error handling, validation |

### Medium-Risk Items

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Frontend performance | Medium | Medium | Optimization, caching |
| Integration issues | Medium | Low | Testing, documentation |
| Scaling challenges | Medium | Low | Load testing, optimization |
| User adoption | Low | Medium | UX improvements, support |

### Mitigation Strategies

- Regular Testing - Automated tests catch issues early

- Monitoring - Real-time alerts for problems

- Backups - Daily database backups

- Documentation - Clear guides for troubleshooting

- Support Plan - Quick response to issues

## Resource Requirements

### Team ( 1 Software developer and a Project Manager for now) but ideally,

- 1 Backend Developer - FastAPI, PostgreSQL, LLM integration

- 1 Frontend Developer - React, responsive design

- 1 DevOps/QA Engineer - Testing, deployment, monitoring

- 1 Project Manager (part-time) - Coordination, documentation

### Technology Stack

Backend:

- Python 3.10+

- FastAPI

- PostgreSQL

- Redis

- Google Gemini API

Frontend:

- React 19

- TypeScript

- Tailwind CSS

- Zustand (state management)

Infrastructure:

- Docker

- AWS/GCP/Azure

- GitHub (version control)

- GitHub Actions (CI/CD)

## Summary

### What's Included

✅ Full-stack chatbot widget ✅ Document analysis with RAG ✅ File generation ✅ Conversation dashboard ✅ Multi-LLM support ✅ Security & authentication ✅ Performance optimization ✅ Comprehensive testing ✅ Production deployment ✅ Complete documentation

### What's Not Included

❌ Custom LLM training ❌ Advanced AI reasoning ❌ Content moderation ❌ Third-party integrations ❌ Payment processing ❌ Mobile apps ❌ Multi-language support ❌ Voice features

### Next Steps

- Approve project scope

- Set up development environment

- Begin Phase 1: Backend Core

- Weekly progress reviews

- Adjust scope as needed

This project scope provides a clear definition of what will be built, ensuring alignment between stakeholders and the development team.